# Website Archive Submitter & Automated Backup Repository

MVP Definition + Full System Architecture

# 1. Scope Summary

This document defines:

- A minimal but demo-complete MVP that satisfies the “Mandatory Demonstration” section of the assignment.

- A full production-grade architecture that satisfies every core deliverable and as many bonus challenges as practical, built as natural extensions of the MVP rather than a rewrite.

The guiding principle: the MVP is not a toy version of the architecture — it is the first working slice of it. Every MVP component is a real, permanent part of the final system; later phases add capability, not replace foundations.

# 2. MVP Definition

## 2.1 MVP Goal

Prove the full pipeline end-to-end for one domain, one archive service, with a durable queue that survives a restart.

## 2.2 MVP Feature Set

| Capability | Included in MVP? |
| --- | --- |
| Add a single domain | Yes |
| Discover URLs via HTML link crawling | Yes |
| Discover URLs via sitemap.xml | Yes |
| Normalize + dedupe URLs | Yes |
| Persistent queue (DB-backed) | Yes |
| Submit to Wayback Machine | Yes |
| Record submission status + archive URL | Yes |
| Resume after interruption | Yes |
| Basic dashboard (counts, status) | Yes |
| Multi-domain | No — Phase 2 |
| Archive.today integration | No — Phase 2 |
| Incremental re-scan / diffing | No — Phase 3 |
| Search & filter UI | No — Phase 3 |
| JS rendering (Playwright) | No — Bonus phase |
| Scheduled recurring scans | No — Bonus phase |

## 2.3 MVP Walkthrough (maps directly to Section 19 of the assignment)

- User submits a domain via the web UI.

- Backend creates a domain row and kicks off a discovery job.

- Crawler fetches robots.txt → finds sitemap → parses sitemap URLs; also crawls HTML pages breadth-first up to a configurable depth/page cap.

- URLs are normalized, deduped, and inserted into urls with discovery_source set.

- A queue row is created per new URL (queue_items, status=pending).

- A background worker thread pulls pending items and calls the Wayback “Save Page Now” endpoint.

- Each attempt updates submissions with status/timestamps/archive URL or error.

- Dashboard polls /api/domains/{id}/stats and shows live progress.

- Killing the worker process mid-run and restarting it demonstrates resume: in_progress items older than a timeout are requeued, pending items are picked up normally — nothing is lost because state lives in SQLite, not in memory.

- Re-running discovery on the same domain demonstrates dedupe (0 new items) — this is the seed for Phase 3’s diffing feature.

## 2.4 MVP Tech Stack

- Backend: Python 3.11+, FastAPI, Uvicorn

- DB: SQLite (WAL mode) via SQLAlchemy ORM

- Crawler: httpx (async) + BeautifulSoup4 + manual sitemap XML parsing

- Worker: Python threading.Thread + a simple polling loop (no external broker)

- Frontend: Jinja2 templates + vanilla JS polling (fetch every 2s) — no build step

- Archive integration: httpx calls to https://web.archive.org/save/<url>

This stack requires zero external services (no Redis, no Postgres server, no Docker mandatory) — a grader can pip install -r requirements.txt && uvicorn main:app and be running in under a minute. That simplicity is deliberate: it removes setup friction from the demo without compromising the architecture underneath.

# 3. Full System Architecture

## 3.1 High-Level Component Flow

Client (Web Dashboard) ↔ FastAPI REST/JSON API ↔ Core Services ↔ Persistence (SQLite/Postgres Repository), with Core Services reaching out to External Services (target websites, Wayback Machine, Archive.today).

Web Dashboard (Jinja2 + JS)
        |
   FastAPI REST API
     |          |
 Discovery    Repository (DB)
  Engine  ->  Normalizer -> DB
                 |
            Queue Worker Pool
                 |
          Archive Submitters
           /            \
   Wayback Machine   Archive.today
 
Scheduler -> Discovery Engine -> Change Detection -> DB

## 3.2 Component Breakdown

### A. Discovery Engine

Pluggable strategy pattern — each source is a function returning a list of discovered URLs:

- discover_via_robots(domain) → finds Sitemap: directives

- discover_via_sitemap(url) → recursively handles sitemap indexes

- discover_via_html_crawl(domain, max_depth, max_pages) → BFS link extraction, same-domain filter

- discover_via_feeds(domain) → RSS/Atom <link> autodiscovery

- discover_via_playwright(url) → renders JS, extracts links from DOM (bonus, opt-in per domain due to cost)

All strategies feed a common raw_urls set which is then normalized.

### B. URL Normalizer / Deduper

- Lowercases scheme/host, strips default ports, sorts query params, strips tracking params (utm_*, etc.), strips fragments (stored separately as original_url retains the raw form).

- Computes a url_hash (SHA-256 of normalized URL) as the dedupe key — indexed for fast lookup even at hundreds of thousands of rows.

- Redirect resolution: a lightweight HEAD (fallback GET) pass records http_status and final resolved URL where practical, without blocking discovery on slow targets (done as a separate pipeline stage, not inline in the crawl).

### C. Queue & Worker Pool

- The queue_items table is the queue — no external broker needed even at scale; Postgres’s SELECT ... FOR UPDATE SKIP LOCKED (or an application-level lease/timeout column on SQLite) gives safe multi-worker dequeue.

- ThreadPoolExecutor (or multiple worker processes for true parallelism) pulls batches, respecting a per-service rate limit (token bucket) since Wayback/Archive.today both throttle aggressively.

- Retry policy: exponential backoff (e.g., 1m, 5m, 30m), max attempts configurable, failures beyond max attempts marked failed_permanent but remain visible for manual review (Section 18 requirement).

- Crash safety: items claimed but not completed within a lease timeout are automatically reclaimed by any worker on next poll — this is what makes “resume after crash” trivial rather than a special case.

### D. Archive Submitters

Common interface: ArchiveSubmitter.submit(url) -> SubmissionResult

- WaybackSubmitter: calls Save Page Now endpoint, parses Content-Location/JSON response for archive URL + timestamp-based archive ID.

- ArchiveTodaySubmitter: form POST submission, response scraping for the resulting archive.today short URL; documented as best-effort given the lack of an official API and variable anti-automation behavior — implemented defensively with explicit failure states rather than silent retries that could look like abuse.

- Adding a third service later = implementing one class + registering it — nothing else in the pipeline changes (satisfies the “support more than two services” bonus cleanly).

### E. Change Detection / Incremental Backup Engine

- On re-scan, newly discovered url_hashes not already in urls → inserted as new + auto-enqueued.

- Existing URLs get last_seen bumped; an optional content_hash (from a lightweight fetch) lets the system flag changed pages, not just new ones, enabling the “archive comparison between two snapshots” bonus by diffing content_hash across submission history for the same URL.

### F. Scheduler (bonus)

APScheduler (in-process) triggers discovery_job(domain_id) on a cron-like interval per domain, feeding the same discovery → normalize → enqueue pipeline used for manual scans — no separate code path.

### G. Dashboard & Search API

- /api/domains — list with per-domain stats (discovered/queued/submitted/success/fail/pending, last scan, last submission).

- /api/domains/{id}/urls?search=&service=&status= — paginated search/filter.

- /api/urls/{id}/history — full submission history across services/snapshots for one URL.

- /api/export?format=csv|json — full inventory export (bonus deliverable).

## 3.3 Database Schema

CREATE TABLE domains (
    id INTEGER PRIMARY KEY,
    domain TEXT UNIQUE NOT NULL,
    status TEXT DEFAULT 'active',        -- active | paused
    created_at TIMESTAMP,
    last_scan_at TIMESTAMP,
    last_submission_at TIMESTAMP
);
 
CREATE TABLE urls (
    id INTEGER PRIMARY KEY,
    domain_id INTEGER REFERENCES domains(id),
    original_url TEXT NOT NULL,
    normalized_url TEXT NOT NULL,
    url_hash TEXT UNIQUE NOT NULL,        -- indexed, dedupe key
    discovery_source TEXT,                -- html | sitemap | robots | feed | playwright
    discovery_timestamp TIMESTAMP,
    last_seen TIMESTAMP,
    http_status INTEGER,
    content_hash TEXT,                    -- for change detection
    is_redirect BOOLEAN DEFAULT 0,
    resolved_url TEXT
);
CREATE INDEX idx_urls_domain ON urls(domain_id);
CREATE INDEX idx_urls_hash ON urls(url_hash);
 
CREATE TABLE queue_items (
    id INTEGER PRIMARY KEY,
    url_id INTEGER REFERENCES urls(id),
    service TEXT NOT NULL,                -- wayback | archive_today
    status TEXT DEFAULT 'pending',        -- pending | in_progress | done | failed | failed_permanent
    priority INTEGER DEFAULT 0,           -- bonus: priority queues
    attempts INTEGER DEFAULT 0,
    leased_at TIMESTAMP,                  -- crash-safety lease
    created_at TIMESTAMP
);
CREATE INDEX idx_queue_status ON queue_items(status, priority);
 
CREATE TABLE submissions (
    id INTEGER PRIMARY KEY,
    url_id INTEGER REFERENCES urls(id),
    service TEXT NOT NULL,
    submitted_at TIMESTAMP,
    completed_at TIMESTAMP,
    status TEXT,                          -- success | failed
    archive_url TEXT,
    archive_id TEXT,
    http_status INTEGER,
    error_message TEXT,
    last_attempted TIMESTAMP
);
CREATE INDEX idx_submissions_url ON submissions(url_id);
CREATE INDEX idx_submissions_service_status ON submissions(service, status);

## 3.4 Concurrency & Scale Path

| Load level | Setup |
| --- | --- |
| Demo / MVP | SQLite WAL, single worker thread |
| Thousands of URLs | SQLite WAL, ThreadPoolExecutor(max_workers=5–10) with per-service token bucket |
| Hundreds of thousands+ | Swap DATABASE_URL to Postgres (config change, not rewrite), run multiple worker processes pulling via SKIP LOCKED, batch discovery inserts, add Redis only if cross-process pub/sub is needed for live dashboard updates |

Because the queue and repository share the same schema at every scale level, none of the earlier phases are throwaway — this is what lets “large website handling” (Section 14) be a deployment change rather than a feature to build separately.

# 4. Deliverables Coverage Map

| Assignment Section | Where it's covered |
| --- | --- |
| 3. Single domain | MVP Phase 1 |
| 4. Multi-domain | domains table from day one; independent + combined queues via service/domain_id filters |
| 5. URL discovery | Discovery Engine (3.2.A) |
| 6. URL processing | Normalizer (3.2.B) |
| 7. Archive services | Submitters (3.2.D) |
| 8. Submission queue | Queue & Worker Pool (3.2.C) |
| 9. Repository | Schema (3.3) |
| 10–11. Incremental/change detection | Change Detection Engine (3.2.E) |
| 12. Dashboard | Dashboard API (3.2.G) |
| 13. Search | /api/domains/{id}/urls search/filter |
| 14. Large website handling | Scale path (3.4) |
| 15–16. JS rendering / Instagram | discover_via_playwright (opt-in, bonus) |
| 17. Performance | Rate limiting, batching, backoff (3.2.C) |
| 18. Failure recovery | Lease timeout + retry policy (3.2.C) |
| 21. Bonus: 50+ domains | Same schema; indexed by domain_id, no architectural change needed |
| 21. Bonus: priority queues | priority column on queue_items, already in schema |
| 21. Bonus: scheduled scans | Scheduler (3.2.F) |
| 21. Bonus: CSV/JSON export | /api/export |
| 21. Bonus: snapshot comparison | content_hash diffing (3.2.E) |

# 5. Suggested Build Order (Phased)

- Phase 1 (MVP): Single domain, HTML+sitemap discovery, normalize/dedupe, SQLite queue, Wayback submission, resume, basic dashboard.

- Phase 2: Multi-domain support, Archive.today integration, retry/backoff hardening, real dashboard UI (not just JSON).

- Phase 3: Incremental re-scan + diffing, search/filter API, CSV/JSON export.

- Phase 4 (bonus): Playwright-based JS rendering discovery, scheduler for recurring scans, priority queues, Postgres migration path documented, multi-process workers.

- Phase 5 (polish): Architecture docs, setup instructions, demo video script following Section 19 exactly in order.

# 6. What to Show in the Demo Video (Section 19 mapped to this architecture)

- Add a domain → watch domains row + discovery job trigger.

- Show discovered URL inventory (from urls table via dashboard).

- Show queue creation (queue_items populating).

- Submit to Wayback → show live progress polling.

- Show success/failure split in dashboard stats.

- Click through to a stored archive URL.

- Kill the worker process mid-submission, restart it, show leased items reclaimed and processing resumes without duplication.

- Re-run discovery on the same domain → show 0 (or few) new URLs, proving dedupe.

- Add a second domain → show independent stats + a combined queue view filtered by domain.